Planning Logic

A Sprint is a fixed period or duration in which a team works to complete a set of tasks.

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task. It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete (usually in the form of the Fibonacci series).

1 – Very easy task

2 – Normal task

3 – Moderate task

5 – Difficult task

Story points used in this project: 1, 2, 3, 5

Sprint 1

User Management & Access (Epic 1)

Register for the application by entering my email, password, and confirming my password (USN1) 2

Log into the application by entering my email and password (USN2) 1

Assign roles (patient, technician, doctor, admin) so that each user sees only what they are allowed to (USN3) 3

Test Booking (Epic 2)

View the list of diagnostic tests and health check-up packages with prices (USN4) 2

Book a test by selecting a date and an available time slot (USN5) 5

Receive a booking confirmation by email/SMS once I book a test (USN6) 1

Total Story Points in Sprint 1 = 2+1+3+2+5+1 = 14

Sprint 2

Sample Collection & Tracking (Epic 3)

Generate a barcode for each collected sample (USN7) 3

Update the sample status (collected, in process, completed) (USN8) 3

View the current status of my sample (USN9) 2

Test Results & Verification (Epic 4)

Enter or upload test results against a sample barcode (USN10) 5

Review and approve test results before they are released (USN11) 3

Be notified when my report is ready (USN12) 2

Total Story Points in Sprint 2 = 3+3+2+5+3+2 = 18

Sprint 3

Patient Health Record & Report Delivery (Epic 5)

View my previous reports in one centralized health record (USN13) 3

See trend graphs for repeat tests (for example, blood sugar over time) (USN14) 3

Download my approved report as a PDF (USN15) 2

Admin Dashboard & Audit (Epic 6)

View a dashboard of bookings, pending samples and turnaround time (USN16) 5

View audit logs of who accessed or changed records (USN17) 3

Total Story Points in Sprint 3 = 3+3+2+5+3 = 16

Total Story Points

Sprint 1 = 14

Sprint 2 = 18

Sprint 3 = 16

Velocity = Total Story Points Completed / Number of Sprints

Total Story Points = 14+18+16 = 48

Number of Sprints = 3

Velocity = 48/3 = 16 (Story Points per Sprint)

The team's velocity is 16 Story Points per Sprint. With a 6-day sprint, the average velocity is 16/6 ≈ 2.67 Story Points per day.